Project Sprint Planning Notes

Team: Group 6

### Sprint: 1

Date: 03/08

Attended:

Scrum Master: James

Product Owner: Ujj

Development team: Leonardo, Mouhannad, James, Guy, Justin

1. Goal

What is the aim that you are trying to achieve by running this sprint?

Create a basic system with core functionality, which includes database, login, user registration

2. Duration of the sprint

2 weeks

3. What is the team’s vision for this sprint?

Which items of the product backlog will be committed to sprint backlog and why?

- Database design, and implementation as the system it dependant on it.

- Build Login UI - required as part of core functionality

- Build User Dashboard - Basically a simple design of the dashboard to understand the application

- Database Implementation- Needed as a basis for rest of the functionality.

Shippable product will look like a basic application with minimal functionality. A user will be able to make a customer account or a business account. View dashboard. and login.

4. Estimation in story points

Database design: 2 days - To work out any dependencies within tables

Database Implementation: 3 days- need time to learn and get used to springboot.

Build Login UI - 0.5 day - Existing react experience

Build User Dashboard UI - 1.5 days - Requires access to multiple databases so would be tricky to work out.

### Sprint: 2

Date: 06/08

Attended:

Scrum Master: James

Product Owner: Ujj

Development team: Leonardo, Mouhannad, James, Guy, Justin

Leonardo assigned to [Build Login Page UI](https://trello.com/c/BrkxGtAA) **[Product Backlog to Development]**

James assigned to [Database design](https://trello.com/c/V0nfAG9l) **[Product Backlog to Analysis]**

Leonardo assigned to [Build page to search for provider](https://trello.com/c/MYF58kuI) **[Product Backlog to Analysis]**

Mouhannad assigned to [Implement database](https://trello.com/c/24ndtcgk) **[Product Backlog to Analysis][Blocked]**

### Sprint: 3

Date: 10/08

Attended:

Scrum Master: James

Product Owner: Ujj

Development team: Leonardo, James, Justin

Apologies: Mouhannad

All team members assigned to [Write Test Cases + DOD](https://trello.com/c/ezmPP26J) **[Product Backlog to Analysis]**

### Sprint: 4

Date: 14/08

Attended:

Scrum Master: James

Product Owner: Ujj

Development team: Leonardo, Mouhannad, James, Guy

Apologies: Justin

All team members assigned to [User stories](https://trello.com/c/woGwxdCh) **[Milestone 1 Documentation]**

All team members assigned [Product backlog](https://trello.com/c/fPEfn4RG) **[Milestone 1 Documentation]**

All team members assigned [Test cases and Definition of Done for each Product Backlog Item](https://trello.com/c/C5NTkDFF) **[Milestone 1 Documentation]**

All team members assigned [Setup Clickup](https://trello.com/c/GxjmlrHg) **[Milestone 1 Documentation]**

All team members assigned [Implement planned functions for Sprint 1](https://trello.com/c/bzyZW5sM) **[Milestone 1 Documentation]**

All team members assigned [Acceptance criteria for main function](https://trello.com/c/zjFLvboO) **[Milestone 1 Documentation]**

All team members assigned [Release version on Github with Release Notes](https://trello.com/c/enJLBDyv) **[Milestone 1 Documentation]**

James Ng moved [Database design](https://trello.com/c/V0nfAG9l) **[Analysis to Development]**

Mouhannad moved [Implement database](https://trello.com/c/24ndtcgk) **[Analysis to Development]**

All team members assigned to [Unit tests](https://trello.com/c/K2OocyGt) **[Product Backlog]**

